# PHASE 0 — PROJECT SETUP & REQUIREMENTS FREEZE (Day 1)

### Step 0.1 — Final Requirement Lock

Confirm these are FINAL:

- Login system for Admin & Employees

- Admin can create employee accounts

- Employees can:

  - View all platform tasks & keywords

  - Add their own platform usernames & links

  - Update active / inactive status

- Admin can:

  - Monitor all employees & platforms

  - View growth & working/not working status

- Platforms:

  - ✅ Instagram

  - ✅ Reddit

  - ✅ Quora

  - ✅ BHW

- ✅ Keywords/tasks exist for all platforms

- ✅ Automation via public stats only

- ⚠️ Dev-only encrypted platform password (auto removed in prod)

✅ Once frozen → no feature changes during build.

### Step 0.2 — Tech Stack Lock

- Frontend: React + Tailwind

- Backend: Node + Express

- Database: MongoDB Atlas

- Auth: JWT

- Automation: Node-cron

- Scraping/APIs:

  - Reddit API

  - Puppeteer / Playwright (IG + Quora)

- Charts: Recharts / Chart.js

- Deployment:

  - Frontend: Render / Netlify

  - Backend: Render

  - DB: MongoDB Atlas

# PHASE 1 — BACKEND FOUNDATION (CORE ENGINE) (Days 2–4)

### Step 1.1 — Initialize Backend

- Create project:

- ctr-monitor-backend/

- Install:

  - express

  - mongoose

  - jsonwebtoken

  - bcrypt

  - dotenv

  - cors

  - node-cron

- Setup:

  - .env

  - Express server

  - MongoDB connection

### Step 1.2 — Create Final Database Schemas

You will create models for:

- ✅ User (Admin + Employee)

- ✅ PlatformAccount

- ✅ PlatformTask (IG, Reddit, Quora, BHW keywords)

- ✅ PlatformStatHistory

- ✅ SystemSettings (dev/prod flags)

⚠️ This is the most important step — everything depends on it.

### Step 1.3 — Authentication APIs

Implement:

- Admin login

- Employee login

- JWT auth middleware

- Role-based access middleware:

  - isAdmin

  - isEmployee

### Step 1.4 — Admin Employee Management APIs

Admin can:

- Create employee

- Reset employee password

- Activate / deactivate employee

- Get employee list

# PHASE 2 — FRONTEND FOUNDATION (Days 5–7)

### Step 2.1 — Initialize React App

- Create React app (Vite or CRA)

- Install:

  - react-router-dom

  - tailwindcss

  - axios

- Setup Tailwind + Routing

### Step 2.2 — Build Auth UI

Create:

- Admin Login Page

- Employee Login Page

- JWT token storage

- Protected routing:

  - /admin/*

  - /employee/*

### Step 2.3 — Layout Structure

Create:

- Admin Layout (sidebar + header)

- Employee Layout (sidebar + header)

# PHASE 3 — EMPLOYEE PANEL (Days 8–10)

### Step 3.1 — Platform Task & Keyword Viewer

Employee can view:

- ✅ Instagram Human Behaviour Tasks

- ✅ Reddit Keywords

- ✅ Quora Keywords

- ✅ BHW Keywords

All fetched from backend (read-only).

### Step 3.2 — Employee Platform Account Manager

Employee can:

- Add platform account:

  - Platform

  - Username

  - Profile URL

  - Status (Active / Not Active)

  - ⚠️ Dev-only encrypted platform password

- Edit own accounts only

- Delete own accounts

# PHASE 4 — ADMIN PANEL (Days 11–14)

### Step 4.1 — Admin Employee Management UI

Admin can:

- Add employee

- Reset password

- Enable / disable employee

- View login activity

### Step 4.2 — Admin Platform Account Monitoring

Admin can:

- View all:

  - Instagram accounts

  - Reddit accounts

  - Quora accounts

  - BHW accounts

- See:

  - Username

  - Profile link

  - Active / Inactive

  - Working / Not Working

  - Last check time

### Step 4.3 — Admin Task & Keyword Management

Admin can:

- Add / edit / delete:

  - Instagram behaviour tasks

  - Reddit keywords

  - Quora keywords

  - BHW keywords

# PHASE 5 — AUTOMATION & STAT TRACKING (Days 15–20)

### Step 5.1 — Public Stat Fetchers

| Platform | What You Fetch |
| --- | --- |
| Instagram | Followers, Following |
| Reddit | Karma, Post Count |
| Quora | Answers, Followers |
| BHW | Profile Post Count |

### Step 5.2 — Daily Cron Job System

Every 24 hours:

- Fetch all platform stats

- Store today’s stats

- Compare with yesterday

- Auto mark:

  - ✅ Working

  - ⚠️ Suspicious (2 days no change)

  - ❌ Not Working (5 days no change)

### Step 5.3 — Stat History Storage

Save:

- User ID

- Platform

- Yesterday stat

- Today stat

- Date

# PHASE 6 — ANALYTICS & REPORTS (Days 21–23)

### Step 6.1 — Admin Analytics Dashboard

Admin sees:

- Platform-wise performance

- Working vs Not Working count

- Growth charts

- Employee-wise activity

### Step 6.2 — Daily & Weekly Reports

Generate:

- Daily activity summary

- Weekly inactive profiles report

# PHASE 7 — DEV-PHASE PASSWORD SAFETY REMOVAL (Day 24)

### Step 7.1 — DEV Mode Handling

Environment variable:

APP_ENV=development

### Step 7.2 — Production Auto Cleanup Script

Before deployment:

- Remove all:

- devPlatformPasswordEncrypted

- Disable password field from UI & API

✅ System becomes fully secure for production.

# PHASE 8 — SECURITY HARDENING (Days 25–26)

Add:

- API rate limiting

- Input validation

- CORS rules

- JWT expiry handling

- Activity logging

- Role validation on every route

# PHASE 9 — DEPLOYMENT (Days 27–28)

### Step 9.1 — Backend Deployment

- Deploy on Render

- Set:

  - JWT_SECRET

  - MongoDB URI

  - APP_ENV=production

### Step 9.2 — Frontend Deployment

- Deploy on Render / Netlify

- Connect to backend API

### Step 9.3 — Database Setup

- MongoDB Atlas production cluster

- IP whitelist

- Backup enabled

# PHASE 10 — TESTING & COMPANY HANDOVER (Days 29–30)

### Step 10.1 — Real Employee Testing

- Add real employees

- Add real usernames

- Let cron run

- Verify working/not working detection

### Step 10.2 — Boss Training

Train on:

- Admin dashboard

- Employee management

- Status monitoring

- Report checking